Daily Update – 4 June 2026

Today's focus was primarily on HRMS priority tasks and requested changes, which occupied most of the working day.

TMS Progress:
• Completed password encryption and security implementation review.
• Verified password hashing and authentication security approach.
• Reviewed session management and user authentication flow.
• Analyzed project structure and identified areas where project-specific configurations need to be converted from static implementations to dynamic, database-driven configurations.

In Progress:
• Authentication flow implementation.
• Role-based access control (RBAC).
• Registration module backend development and integration.

Daily Update – 5 June 2026

Completed

• Implemented core Role-Based Access Control (RBAC) functionality for user roles and permissions. 
• Completed user table and related database model implementation.

In Progress

• Resolving integration issues between frontend, backend, and database components.
• RBAC enhancements for upcoming project and content management requirements. 
• Ongoing bug fixes and system stability improvements.

Next Steps

• Complete pending integration issues and bug fixes.
• Finalize registration workflow requirements.
• Begin onboarding API implementation.

Daily Update – 8 June 2026

Completed

• Implemented user listing APIs with role-based data access and filtering.
• Started dashboard API development for key system metrics and reporting.
• Continued resolving frontend, backend, and database integration issues.
• Fixed bugs identified during module integration and testing.
• Improved data flow and connectivity across application modules.

In Progress

• Dashboard API stabilization and data validation.
• RBAC refinements and permission handling improvements.
• Ongoing bug fixes and integration issue resolution.
• Backend integration across modules and workflows.

Next Steps

• Complete dashboard API implementation and testing.
• Begin onboarding API implementation.
• Continue integration testing and issue resolution.
• Prepare onboarding module for dynamic backend integration.

Daily Update – 9 June 2026

Deployment Setup and System Stabilization

Completed
• Worked on setting up the deployment environment for the project on Vercel.
• Configured deployment-related settings and infrastructure requirements.
• Investigated and debugged internal system errors affecting deployment.
• Analyzed application startup and deployment issues to identify root causes.
• Prepared the application for deployment and team review.

In Progress
• Resolving internal system errors blocking successful deployment.
• Docker and deployment environment configuration.
• Application stabilization for deployment readiness.

Next Steps
• Continue troubleshooting deployment-related issues and system errors.
• Complete deployment environment setup and validation.
• Attempt to deploy the latest application build on Vercel.
• Enable team testing and collect feedback on the deployed version.

Daily Update – 10 June 2026

User Registration Implementation and Deployment Setup

Completed
• Implemented the user registration API and integrated the core registration functionality.
• Completed backend logic for user creation and database integration.
• Started implementing validation checks for the registration process.
• Worked on setting up deployment for the TMS application.
• Configured deployment-related settings for Vercel and reviewed infrastructure requirements.
• Analyzed deployment requirements involving Prisma ORM and MySQL database hosting.

In Progress
• Registration API validation and testing.
• Resolving deployment and configuration issues affecting Vercel deployment.
• Database deployment planning and configuration on the Hostinger server.
• Prisma configuration and production environment setup.

Next Steps
• Complete registration validations and end-to-end testing.
• Resolve deployment-related issues and complete Vercel deployment.
• Configure and connect the production MySQL database.
• Validate Prisma migrations and database connectivity in the production environment.
• Share the deployed application for team testing and feedback.

Note
• The Vercel deployment is not yet complete due to ongoing deployment and configuration issues. However, the functionality implemented so far can be reviewed and tested on my local system if required.