TMS Project Status Update – 16 June 2026

Completed Modules

• Authentication & Role-Based Access Control

- Login, session management, and user role handling.

• User Management

- User structure, management workflows, and backend integration.

• Course Management System

- Courses, modules, topics, lessons, and content management.

• Learning Management System (LMS)

- Employee learning dashboard, course player, and training flow.

• Training & Progress Tracking Foundation

- Training workflows and progress tracking architecture.

• Admin Portal

- Admin dashboard, content management, and user management screens.

• Team Lead Portal

- Team Lead dashboard and review functionality.

• Database & System Architecture

- Prisma setup, MySQL database design, schema implementation, and documentation.

In Progress

• Registration module validation and testing.
• Database integration across existing modules.
• Onboarding workflow integration.
• Certification workflow implementation.
• Reporting and analytics APIs.
• Production deployment and environment configuration.

Pending Modules

• Project Management Module.
• Project Assignment Module.
• Certification screens and certificate generation.
• Manager reporting dashboards.
• Additional projects (Quality Control, Data Collection,etc).

Current Focus

• Replacing static data with live database integration.
• Completing registration and authentication enhancements.
• Resolving deployment issues and preparing the system for testing and review.